# OPTIX

Technical Requirements Document

DSDM Atern Methodology

Version 1.0 | December 2025

| Document Owner | Technical Architecture Team |
| --- | --- |
| PRD Reference | OPTIX_PRD_v1.0 |
| Methodology | DSDM Atern (Dynamic Systems Development Method) |
| Status | Baselined for Foundations Phase |

# 1. DSDM Framework Overview

## 1.1 Methodology Alignment

This Technical Requirements Document is structured according to DSDM Atern principles, ensuring iterative delivery with fixed timeboxes and flexible scope. The MoSCoW prioritization technique is applied throughout.

## 1.2 DSDM Principles Applied

- Focus on Business Need: All technical decisions trace back to PRD features

- Deliver on Time: Timeboxed iterations with MoSCoW-prioritized requirements

- Never Compromise Quality: NFRs define baseline quality that cannot be traded

- Build Incrementally: Architecture supports incremental feature delivery

- Develop Iteratively: Feedback loops built into every development cycle

- Demonstrate Control: Observable systems with comprehensive monitoring

## 1.3 Timebox Structure

| Phase | Duration | Technical Focus |
| --- | --- | --- |
| Foundations | 4 weeks | Architecture, CI/CD, core infrastructure |
| Exploration | 2-week sprints | Feature prototypes, API contracts, spikes |
| Engineering | 2-week sprints | Production-ready implementation, testing |
| Deployment | 1 week | Release, monitoring, feedback collection |

# 2. System Architecture

## 2.1 Architecture Overview

OPTIX employs a cloud-native microservices architecture designed for horizontal scalability, resilience, and independent service deployment.

| Layer | Components | Technologies |
| --- | --- | --- |
| Presentation | Mobile Apps, Web App, API Gateway | React Native, Next.js, Kong |
| Application | Microservices, Event Processors, AI | Node.js, Python, Go, K8s |
| Data | Databases, Caches, Queues | PostgreSQL, Redis, Kafka |
| Infrastructure | Cloud, CDN, Monitoring | AWS, CloudFlare, Datadog |

## 2.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| user-service | Auth, profiles | Node.js, PostgreSQL | Must Have |
| portfolio-service | Holdings, P&L | Go, PostgreSQL, Redis | Must Have |
| market-data | Quotes, chains | Go, TimescaleDB | Must Have |
| brokerage-sync | OAuth, sync | Node.js, PostgreSQL | Must Have |
| ai-engine | AIE, ML models | Python, PyTorch | Should Have |
| options-flow | Flow analysis | Python, Kafka | Should Have |
| gex-service | Gamma exposure | Python, NumPy | Could Have |

# 3. Non-Functional Requirements (NFRs)

NFRs define baseline quality that cannot be compromised. Per DSDM, quality remains fixed while scope flexes.

## 3.1 NFR-001: API Response Time

| Requirement | 95th percentile < 200ms reads, < 500ms writes |
| --- | --- |
| Priority | Must Have |
| Measurement | Datadog APM p95 latency metrics |

Gherkin Test Scenario:

Feature: API Response Time Compliance

@nfr @performance

Scenario Outline: API endpoints meet response time SLA

Given the system is under <load> load

When I make <count> concurrent requests to <endpoint>

Then p95 response time should be less than <max_ms> ms

Examples:

| load   | endpoint          | count | max_ms |

| normal | /api/v1/portfolio | 100   | 200    |

| normal | /api/v1/quotes    | 100   | 150    |

| peak   | /api/v1/portfolio | 500   | 300    |

## 3.2 NFR-002: Real-Time Data Latency

| Requirement | Market data delivered within 500ms of source receipt |
| --- | --- |
| Priority | Must Have |

Gherkin Test Scenario:

Feature: Real-Time Market Data Latency

@nfr @realtime

Scenario: Market data propagation meets latency requirements

Given I am subscribed to real-time quotes for "AAPL"

When a price update is received from the market data feed

Then the update should reach my client within 500 ms

Scenario: Options flow alerts delivered in real-time

Given I have an alert for unusual activity on "TSLA"

When unusual flow is detected

Then I should receive notification within 2 seconds

## 3.3 NFR-003: Scalability

| Requirement | Support 500K concurrent users, linear scaling to 2M |
| --- | --- |
| Priority | Must Have |

Gherkin Test Scenario:

Feature: Horizontal Scalability

@nfr @scalability

Scenario Outline: System scales under increasing load

Given baseline pod count is <initial> for <service>

When concurrent users increase to <users>

Then service should scale to at least <expected> pods

And response time SLA should remain within thresholds

Examples:

| service   | initial | users  | expected |

| portfolio | 3       | 100000 | 6        |

| portfolio | 3       | 250000 | 12       |

## 3.4 NFR-004: Availability

| Requirement | 99.9% uptime during market hours, 99.5% overall |
| --- | --- |
| Priority | Must Have |

Gherkin Test Scenario:

Feature: High Availability

@nfr @availability

Scenario: System remains available during node failure

Given portfolio-service runs with 3 replicas

When 1 pod is terminated unexpectedly

Then service should remain available

And replacement pod scheduled within 30 seconds

Scenario: Database failover maintains availability

Given primary database has standby replica

When primary becomes unavailable

Then failover should occur within 30 seconds

And no data loss should occur

## 3.5 NFR-005: Security - Encryption

| Requirement | AES-256 at rest, TLS 1.3 in transit, field-level encryption for PII |
| --- | --- |
| Priority | Must Have |
| Compliance | SOC 2 Type II, CCPA, GDPR |

Gherkin Test Scenario:

Feature: Data Encryption Compliance

@nfr @security

Scenario: All API traffic uses TLS 1.3

When I inspect the connection security

Then the protocol should be TLS 1.3

And weak cipher suites should be rejected

Scenario: Sensitive data encrypted at rest

Given a user has linked their brokerage account

When OAuth tokens are stored in database

Then tokens should be encrypted with AES-256

Scenario: PII protected with field-level encryption

Given a user profile contains email and phone

When data is queried directly from database

Then email and phone fields should be encrypted

## 3.6 NFR-006: Authentication & Authorization

| Requirement | JWT auth with refresh tokens, RBAC, MFA for brokerage connections |
| --- | --- |
| Priority | Must Have |

Gherkin Test Scenario:

Feature: Authentication and Authorization

@nfr @auth

Scenario: JWT token lifecycle

Given I am authenticated

When access token expires after 15 minutes

Then I can refresh using refresh token

And old access token should be invalidated

Scenario: MFA required for brokerage connection

Given I am logged in with basic auth

When I attempt to link a brokerage account

Then I should be prompted for MFA

Scenario: RBAC enforces subscription tier access

Given I am a "Free" tier user

When I request "/api/v1/gex/AAPL"

Then I should receive 403 Forbidden

## 3.7 NFR-007: Disaster Recovery

| Requirement | RPO < 1 hour, RTO < 4 hours, multi-region deployment |
| --- | --- |
| Priority | Must Have |

Gherkin Test Scenario:

Feature: Disaster Recovery

@nfr @dr

Scenario: Database backup meets RPO

Given continuous replication is enabled

When I check replication lag

Then lag should be less than 1 minute

Scenario: Regional failover meets RTO

Given primary region becomes unavailable

When failover is triggered

Then traffic should route to secondary within 5 min

And full service restored within 4 hours

# 4. Functional Requirements - Gherkin Specifications

The following Gherkin scenarios define acceptance criteria for the 10 core features from the PRD.

## 4.1 Feature 1: Adaptive Intelligence Engine (AIE)

| PRD Feature | Adaptive Intelligence Engine - Personalized AI insights | Should Have |
| --- | --- | --- |

Feature: Adaptive Intelligence Engine

As a trader, I want personalized AI insights based on my history

@aie @personalization

Scenario: AIE identifies successful trading patterns

Given I have 50+ trades in the past 90 days

When AIE analyzes my trading history

Then it should identify at least 3 recurring patterns

And each pattern should have significance > 65%

@aie @guidance

Scenario: AIE provides contextual entry guidance

Given I am viewing options chain for "NVDA"

And conditions match my profitable setups

When I request AI guidance

Then I should receive personalized guidance

And it should NOT include explicit price predictions

@aie @risk

Scenario: AIE adjusts for portfolio heat

Given my portfolio has 70% options exposure

And my typical successful exposure is 40-50%

When I view my dashboard

Then I should see a risk calibration warning

## 4.2 Feature 2: Options Flow Intelligence

| PRD Feature | Options Flow Intelligence - Institutional flow analysis | Should Have |
| --- | --- | --- |

Feature: Options Flow Intelligence

As a trader, I want interpreted unusual options activity

@flow @filtering

Scenario: Smart flow filtering for watchlist

Given I have "AAPL", "MSFT" on my watchlist

When unusual flow is detected across market

Then I should only see alerts for my watchlist

And flow below $500K premium should be filtered

@flow @classification

Scenario: AI classifies flow intent

Given a $2M call sweep on "TSLA"

When flow is processed by classification model

Then it should be classified as Directional/Hedge/Spread

And reasoning provided in plain English

@flow @impact

Scenario: Flow impact analysis for positions

Given I hold 10 AAPL $200 calls

When large put sweep detected on AAPL

Then I should receive position-specific alert

## 4.3 Feature 3: Visual Strategy Builder

| PRD Feature | Visual Strategy Builder - Drag-and-drop options construction | Should Have |
| --- | --- | --- |

Feature: Visual Strategy Builder

As an options trader, I want to build strategies visually

@strategy @construction

Scenario: Drag-and-drop iron condor

Given I am on strategy builder for "SPY"

When I select "Iron Condor" template

And I drag strikes to adjust width

Then P&L diagram should update in real-time

And max profit/loss and breakevens should display

@strategy @greeks

Scenario: Greeks dashboard with explanations

Given I have built a butterfly spread

When I view the Greeks panel

Then I should see Delta, Gamma, Theta, Vega

And each should have plain-English explanation

## 4.4 Feature 4: Collective Intelligence Network

| PRD Feature | Collective Intelligence Network - Social trading platform | Should Have |
| --- | --- | --- |

Feature: Collective Intelligence Network

As a community member, I want to share trading ideas

@community @identity

Scenario: Anonymous posting option

Given I am creating a thesis thread

When I toggle "Post Anonymously"

Then my username should be hidden

But moderation should have access to identity

@community @verified

Scenario: Verified performance badge

Given my 90-day returns are in top 10%

When I post with verification enabled

Then my "Top 10% Trader" badge should display

@community @sentiment

Scenario: Crowd sentiment aggregation

Given I am viewing ticker page for "NVDA"

Then I should see bullish/bearish percentages

And sentiment trend over past 7 days

## 4.5 Feature 5: GEX Visualizer

| PRD Feature | Gamma Exposure Visualizer - Market maker positioning | Could Have |
| --- | --- | --- |

Feature: Gamma Exposure Visualizer

As a Pro user, I want to visualize gamma positioning

@gex @heatmap

Scenario: GEX heatmap display

Given I am a Pro subscriber

When I navigate to GEX for "SPY"

Then I should see color-coded strike heatmap

And positive gamma green, negative red

@gex @alerts

Scenario: Gamma flip level alerts

Given I enabled GEX alerts for "QQQ"

When price approaches gamma flip level

Then I should receive proximity alert

## 4.6 Feature 6: Time Machine Backtester

| PRD Feature | Time Machine Backtester - Historical strategy testing | Could Have |
| --- | --- | --- |

Feature: Time Machine Backtester

As a strategy developer, I want to backtest strategies

@backtest @replay

Scenario: Visual trade replay

Given I configured wheel strategy on "AAPL"

When I run backtest with visual replay

Then chart should animate through time

And trade entries/exits marked on chart

@backtest @attribution

Scenario: Performance attribution

Given backtest has completed

When I view attribution report

Then I should see breakdown by Delta, Theta, Vega

## 4.7 Feature 7: Universal Brokerage Sync

| PRD Feature | Universal Brokerage Sync - Multi-broker integration | Must Have |
| --- | --- | --- |

Feature: Universal Brokerage Sync

As a multi-brokerage user, I want unified tracking

@brokerage @oauth

Scenario Outline: OAuth connection under 60 seconds

When I select <brokerage> and complete OAuth

Then account should be linked within 60 seconds

Examples:

| brokerage           |

| Schwab              |

| Fidelity            |

| Robinhood           |

| Interactive Brokers |

| Webull              |

@brokerage @unified

Scenario: Unified portfolio view

Given I have linked Schwab and Fidelity

When I view portfolio dashboard

Then I should see combined positions

And total portfolio value

## 4.8 Feature 8: Volatility Compass

| PRD Feature | Volatility Compass - Comprehensive IV analytics | Should Have |
| --- | --- | --- |

Feature: Volatility Compass

As an options trader, I want IV analytics

@volatility @dashboard

Scenario: IV Rank watchlist view

Given I have a watchlist of 10 tickers

When I view IV dashboard

Then I should see IV Rank/Percentile for each

@volatility @suggestions

Scenario: Strategy suggestions based on IV

Given "TSLA" has IV Rank above 80%

Then I should see suggestion to sell premium

## 4.9 Feature 9: Smart Alerts Ecosystem

| PRD Feature | Smart Alerts - AI-curated notifications | Should Have |
| --- | --- | --- |

Feature: Smart Alerts Ecosystem

As a trader, I want intelligent alerts

@alerts @learning

Scenario: Alert relevance learning

Given I received 100 alerts over 30 days

And acted on 20 of them

Then similar alerts should be prioritized

And ignored types should be deprioritized

@alerts @multi-condition

Scenario: Multi-condition triggers

Given alert with: TSLA drop 3%, IV spike 10%, put flow

When all conditions met simultaneously

Then I should receive single consolidated alert

## 4.10 Feature 10: Trading Journal AI

| PRD Feature | Trading Journal AI - Automated journaling with analysis | Should Have |
| --- | --- | --- |

Feature: Trading Journal AI

As a self-improving trader, I want automated journaling

@journal @capture

Scenario: Automatic trade capture

Given I linked my Schwab account

When I execute a trade in Schwab

Then trade should appear in journal within 5 min

@journal @patterns

Scenario: AI pattern discovery

Given I have 100+ journal entries

When AI analyzes my patterns

Then it should identify tag-outcome correlations

And surface insights like "FOMO trades have 40% lower win rate"

@journal @review

Scenario: Weekly AI review

Given it is Sunday evening

And I made at least 5 trades this week

Then I should receive summary with P&L, win rate, tips

# 5. API Specifications

## 5.1 Design Principles

- RESTful Design: Resource-oriented endpoints

- Versioning: URL-based (/api/v1/) with 12-month deprecation

- Authentication: Bearer token (JWT)

- Rate Limiting: Token bucket, varies by tier

- Pagination: Cursor-based for lists

## 5.2 Core Endpoints

| Method | Endpoint | Description | Priority |
| --- | --- | --- | --- |
| GET | /api/v1/portfolio | Unified portfolio | Must Have |
| GET | /api/v1/quotes/{symbol} | Real-time quote | Must Have |
| GET | /api/v1/options/chain/{symbol} | Options chain | Must Have |
| POST | /api/v1/alerts | Create alert | Must Have |
| GET | /api/v1/flow/unusual | Unusual flow | Should Have |
| GET | /api/v1/ai/insights | AI insights | Should Have |
| GET | /api/v1/gex/{symbol} | Gamma exposure | Could Have |
| POST | /api/v1/backtest | Run backtest | Could Have |

## 5.3 WebSocket Channels

| Channel | Purpose | Frequency |
| --- | --- | --- |
| quotes:{symbol} | Real-time prices | ~100ms throttled |
| portfolio:{user_id} | Portfolio updates | ~1s |
| flow:unusual | Options flow | Event-driven |
| alerts:{user_id} | User alerts | Event-driven |

# 6. Security Architecture

## 6.1 Security Controls

- Network: WAF, DDoS protection, VPC isolation

- Application: Input validation, parameterized queries, CSP

- Data: AES-256 at rest, TLS 1.3 in transit

- Identity: OAuth 2.0 + PKCE, MFA for sensitive ops

- Secrets: AWS Secrets Manager, automated rotation

## 6.2 Compliance

| Standard | Scope | Timeline |
| --- | --- | --- |
| SOC 2 Type II | All production systems | Month 12 |
| CCPA | California user data | Launch |
| GDPR | EU users (future) | Month 18 |

Security Test Scenarios:

Feature: Security Controls

@security @injection

Scenario: SQL injection prevention

When I submit query with SQL injection payload

Then request should be sanitized

And attempt should be logged

@security @bruteforce

Scenario: Brute force protection

When 5 failed logins occur within 5 minutes

Then account should be temporarily locked

And security notification sent to user

# 7. Infrastructure Requirements

## 7.1 Cloud Infrastructure

- Cloud: AWS (us-east-1 primary, us-west-2 DR)

- Orchestration: Amazon EKS (Kubernetes 1.28+)

- Database: RDS PostgreSQL Multi-AZ, ElastiCache Redis

- Messaging: Amazon MSK (Managed Kafka)

- CI/CD: GitHub Actions + ArgoCD

## 7.2 Environments

| Environment | Purpose | Data | Scale |
| --- | --- | --- | --- |
| Development | Feature dev | Synthetic | Minimal |
| Staging | Integration | Anonymized | 20% prod |
| Production | Live traffic | Real | Full + headroom |

# 8. Testing Strategy

Following DSDM's "Never Compromise Quality" principle, testing is integrated throughout development.

| Test Level | Coverage | Tools | Execution |
| --- | --- | --- | --- |
| Unit | 80% coverage | Jest, pytest | Every commit |
| Integration | All APIs | Supertest, Pact | Every PR |
| E2E (Gherkin) | Critical paths | Cucumber, Playwright | Nightly |
| Performance | NFR compliance | k6, Locust | Weekly |
| Security | OWASP Top 10 | ZAP, Snyk | Every PR |

# 9. Appendices

## Appendix A: MoSCoW Summary

| Priority | Count | Key Items |
| --- | --- | --- |
| Must Have | 12 | Core services, brokerage sync, all NFRs |
| Should Have | 8 | AIE, Flow, Community, Volatility, Alerts, Journal |
| Could Have | 4 | GEX Visualizer, Backtester, Advanced analytics |
| Won't Have | 0 | (Deferred to future releases) |

## Appendix B: Glossary

| Term | Definition |
| --- | --- |
| AIE | Adaptive Intelligence Engine - personalized ML system |
| DSDM | Dynamic Systems Development Method - Agile framework |
| GEX | Gamma Exposure - market maker hedging activity measure |
| IV | Implied Volatility - expected future price movement |
| MoSCoW | Must/Should/Could/Won't - prioritization technique |
| NFR | Non-Functional Requirement - quality attribute |
| RPO/RTO | Recovery Point/Time Objective - DR metrics |

— End of Document —