# OPTIX

Technical Requirements Document

Vertical Slice Breakdown

DSDM Atern Methodology

Version 1.0 | December 2024

| Document Owner | Technical Architecture Team |
| --- | --- |
| PRD Reference | OPTIX_PRD_v1.0 |
| Total Slices | 11 Vertical Slices (1 Foundation + 10 Features) |
| Status | Baselined for Foundations Phase |

## Slice Overview

| Slice | Name | Phase | Priority |
| --- | --- | --- | --- |
| VS-0 | Core Mobile Foundation | Phase 1 (M1-4) | Must Have |
| VS-1 | Adaptive Intelligence Engine (AIE) | Phase 2 (M5-8) | Should Have |
| VS-2 | Options Flow Intelligence | Phase 2 (M5-8) | Should Have |
| VS-3 | Visual Strategy Builder | Phase 2 (M5-8) | Should Have |
| VS-4 | Collective Intelligence Network | Phase 2-3 (M5-12) | Should Have |
| VS-5 | GEX Visualizer | Phase 3 (M9-12) | Could Have |
| VS-6 | Time Machine Backtester | Phase 3 (M9-12) | Could Have |
| VS-7 | Universal Brokerage Sync | Phase 1 (M1-4) | Must Have |
| VS-8 | Volatility Compass | Phase 3 (M9-12) | Should Have |
| VS-9 | Smart Alerts Ecosystem | Phase 4 (M13-18) | Should Have |
| VS-10 | Trading Journal AI | Phase 4 (M13-18) | Should Have |

VERTICAL SLICE 0

Core Mobile Foundation

Essential infrastructure and baseline mobile app capabilities required before any feature development

# 0.1 Slice Overview

| Timebox | Phase 1: Months 1-4 (16 weeks) |
| --- | --- |
| Dependencies | None - this is the foundation slice |
| Enables | All subsequent feature slices (VS-1 through VS-10) |
| Team Size | 6-8 engineers (2 iOS, 2 Android, 2-3 Backend, 1 DevOps) |

# 0.2 Functional Scope

- User Authentication: Email/password, OAuth (Google, Apple), MFA setup

- User Profile Management: Profile creation, preferences, notification settings

- Basic Watchlist: Create, edit, delete watchlists with up to 50 symbols each

- Real-Time Quotes: Live price streaming for stocks and ETFs

- Basic Options Chain: View options chains with Greeks display

- Price Alerts: Simple price-based alerts (above/below threshold)

- Push Notifications: Infrastructure for all notification types

- Offline Mode: Cached watchlists and last-known prices

# 0.3 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| api-gateway | Request routing, rate limiting, auth | Kong / Node.js | Must Have |
| user-service | Auth, profiles, preferences | Node.js, PostgreSQL | Must Have |
| market-data-service | Quotes, options chains | Go, TimescaleDB, Redis | Must Have |
| watchlist-service | Watchlist CRUD operations | Node.js, PostgreSQL | Must Have |
| alert-service | Basic price alerts | Node.js, Redis, PostgreSQL | Must Have |
| notification-service | Push notifications (FCM/APNs) | Node.js, Redis | Must Have |

# 0.4 API Endpoints

| Method | Endpoint | Description | Priority |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | User registration | Must Have |
| POST | /api/v1/auth/login | User login | Must Have |
| POST | /api/v1/auth/refresh | Token refresh | Must Have |
| GET | /api/v1/users/me | Get current user | Must Have |
| PATCH | /api/v1/users/me | Update profile | Must Have |
| GET | /api/v1/watchlists | List watchlists | Must Have |
| POST | /api/v1/watchlists | Create watchlist | Must Have |
| GET | /api/v1/quotes/{symbol} | Get quote | Must Have |
| GET | /api/v1/options/chain/{symbol} | Get options chain | Must Have |
| POST | /api/v1/alerts | Create alert | Must Have |
| WS | /ws/quotes | Real-time quote stream | Must Have |

# 0.5 NFRs for This Slice

| NFR ID | Requirement | Priority |
| --- | --- | --- |
| NFR-001 | API response time p95 < 200ms reads, < 500ms writes | Must Have |
| NFR-002 | Real-time data latency < 500ms from source | Must Have |
| NFR-003 | Support 100K concurrent users at launch | Must Have |
| NFR-004 | 99.9% uptime during market hours | Must Have |
| NFR-005 | AES-256 at rest, TLS 1.3 in transit | Must Have |
| NFR-006 | JWT auth with 15-min access tokens | Must Have |
| NFR-007 | App cold start < 3 seconds on mid-tier devices | Must Have |

# 0.6 Infrastructure Requirements

- Cloud: AWS us-east-1 (primary)

- Kubernetes: EKS cluster with auto-scaling node groups

- Database: RDS PostgreSQL Multi-AZ, ElastiCache Redis

- CI/CD: GitHub Actions + ArgoCD for GitOps

- Monitoring: Datadog APM, logs, metrics; PagerDuty alerts

- Mobile: React Native with Expo for iOS/Android

# 0.7 Gherkin Specifications

Feature: User Authentication

@auth @registration

Scenario: New user registration

Given I am on the registration screen

When I enter valid email and password

And I accept terms of service

Then my account should be created

And I should receive a verification email

@auth @login

Scenario: User login with MFA

Given I have MFA enabled on my account

When I enter valid credentials

Then I should be prompted for MFA code

When I enter the correct MFA code

Then I should be logged in successfully

@auth @oauth

Scenario Outline: OAuth login

When I tap "Sign in with <provider>"

And I complete the OAuth flow

Then I should be logged in

Examples:

| provider |

| Google   |

| Apple    |

Feature: Real-Time Quotes

@quotes @realtime

Scenario: Subscribe to real-time quotes

Given I am viewing my watchlist

When a price update occurs for "AAPL"

Then the price should update within 500ms

And the price change indicator should update

@quotes @offline

Scenario: Offline mode with cached data

Given I have previously loaded my watchlist

When I lose network connectivity

Then I should see cached prices with timestamp

And a "Last updated" indicator should display

Feature: Watchlist Management

@watchlist @crud

Scenario: Create and populate watchlist

Given I am on the watchlists screen

When I create a new watchlist "Tech Stocks"

And I add symbols "AAPL", "MSFT", "GOOGL"

Then the watchlist should contain 3 symbols

And real-time quotes should stream for all

@watchlist @limits

Scenario: Watchlist symbol limit

Given my watchlist has 50 symbols

When I try to add another symbol

Then I should see "Maximum 50 symbols reached"

Feature: Options Chain Viewer

@options @chain

Scenario: View options chain with Greeks

Given I am viewing "AAPL" stock page

When I tap "Options Chain"

Then I should see expirations list

When I select an expiration

Then I should see calls and puts with:

| column       |

| Strike       |

| Bid/Ask      |

| Delta        |

| Gamma        |

| Theta        |

| Vega         |

| IV           |

# 0.8 Acceptance Criteria

- User can register, login, and manage profile

- Watchlists sync across devices in < 5 seconds

- Real-time quotes update within 500ms

- Options chain loads in < 2 seconds

- Price alerts trigger within 30 seconds of condition

- App works offline with cached data

- All NFRs pass load testing at 100K users

VERTICAL SLICE 7

Universal Brokerage Sync

Multi-broker integration for unified portfolio tracking - included in Phase 1 as core infrastructure

# 7.1 Slice Overview

| Timebox | Phase 1: Months 2-4 (parallel with VS-0) |
| --- | --- |
| Dependencies | VS-0 (user-service, api-gateway) |
| Enables | VS-1 (AIE), VS-10 (Journal AI) - require position data |
| Team Size | 3-4 engineers (2 Backend, 1-2 Integration specialists) |

# 7.2 Functional Scope

- OAuth Brokerage Connection: Secure linking to 5 major brokerages

- Unified Portfolio View: Combined positions across all linked accounts

- Real-Time Sync: Position and P&L updates within 5 seconds

- Transaction History: Import historical trades for analysis

- Cross-Account Analytics: Total exposure, allocation, Greeks summation

# 7.3 Brokerage Integration Matrix

| Brokerage | Method | Phase | Priority |
| --- | --- | --- | --- |
| Schwab/TD | Official API (OAuth 2.0) | Month 2 | Must Have |
| Fidelity | Official API (OAuth 2.0) | Month 2 | Must Have |
| Robinhood | Plaid Integration | Month 3 | Must Have |
| Interactive Brokers | Client Portal API | Month 4 | Should Have |
| Webull | Official API | Month 4 | Should Have |

# 7.4 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| brokerage-gateway | OAuth flows, token management | Node.js, Redis | Must Have |
| portfolio-service | Position aggregation, P&L | Go, PostgreSQL, Redis | Must Have |
| sync-worker | Background position sync | Python, Celery | Must Have |
| transaction-service | Trade history import | Node.js, PostgreSQL | Should Have |

# 7.5 API Endpoints

| Method | Endpoint | Description | Priority |
| --- | --- | --- | --- |
| GET | /api/v1/brokerages | List available brokerages | Must Have |
| POST | /api/v1/brokerages/{id}/connect | Initiate OAuth | Must Have |
| GET | /api/v1/brokerages/{id}/callback | OAuth callback | Must Have |
| DELETE | /api/v1/brokerages/{id}/disconnect | Unlink account | Must Have |
| GET | /api/v1/portfolio | Unified portfolio | Must Have |
| GET | /api/v1/portfolio/positions | All positions | Must Have |
| GET | /api/v1/portfolio/performance | P&L analytics | Must Have |
| GET | /api/v1/transactions | Trade history | Should Have |
| WS | /ws/portfolio | Real-time P&L stream | Must Have |

# 7.6 Gherkin Specifications

Feature: Brokerage Connection

@brokerage @oauth

Scenario Outline: Connect brokerage under 60 seconds

Given I am on the "Link Accounts" screen

When I select <brokerage>

And I complete the OAuth authorization

Then my account should be linked within 60 seconds

And I should see my positions populate

Examples:

| brokerage           |

| Schwab              |

| Fidelity            |

| Robinhood           |

| Interactive Brokers |

| Webull              |

@brokerage @security

Scenario: MFA required for brokerage connection

Given I have MFA enabled in OPTIX

When I attempt to link a brokerage

Then I should be prompted for MFA verification

And the connection should use encrypted token storage

Feature: Unified Portfolio

@portfolio @unified

Scenario: View combined portfolio

Given I have linked Schwab and Fidelity

When I view my portfolio dashboard

Then I should see combined positions

And total portfolio value

And P&L across all accounts

@portfolio @sync

Scenario: Real-time position sync

Given I have linked my brokerage

When I execute a trade in my brokerage app

Then the position should appear in OPTIX within 30 seconds

And portfolio Greeks should recalculate

@portfolio @analytics

Scenario: Cross-account Greeks summation

Given I have options positions in multiple accounts

When I view portfolio Greeks

Then I should see total Delta, Gamma, Theta, Vega

And breakdown by account and underlying

# 7.7 Acceptance Criteria

- 5 major brokerages connectable via OAuth

- Connection completes in < 60 seconds

- Positions sync within 30 seconds of trade

- Unified portfolio displays accurate total value

- OAuth tokens encrypted with AES-256

- MFA required for brokerage connections

VERTICAL SLICE 1

Adaptive Intelligence Engine (AIE)

Personalized AI that learns each trader's patterns, risk tolerance, and optimal market conditions

# 1.1 Slice Overview

| Timebox | Phase 2: Months 5-8 (16 weeks) |
| --- | --- |
| Dependencies | VS-0 (Core), VS-7 (Brokerage Sync - for trade history) |
| Enables | VS-9 (Smart Alerts), VS-10 (Journal AI) |
| Team Size | 4-5 engineers (2 ML, 2 Backend, 1 Frontend) |

# 1.2 Functional Scope

- Pattern Recognition: Identify recurring setups in winning trades

- Contextual Alerts: Personalized guidance based on trading DNA

- Risk Calibration: Dynamic suggestions based on portfolio heat

- Market Regime Detection: Match conditions to historical success

- Guidance Generation: Plain-English insights (not predictions)

# 1.3 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| ai-engine | Core ML inference, personalization | Python, PyTorch, Ray | Should Have |
| pattern-service | Trade pattern extraction | Python, NumPy | Should Have |
| guidance-service | LLM-powered explanations | Python, OpenAI/Claude | Should Have |
| regime-service | Market condition classification | Python, scikit-learn | Should Have |

# 1.4 API Endpoints

| Method | Endpoint | Description | Priority |
| --- | --- | --- | --- |
| GET | /api/v1/ai/insights | Get personalized insights | Should Have |
| GET | /api/v1/ai/patterns | Get identified patterns | Should Have |
| GET | /api/v1/ai/guidance/{symbol} | Symbol-specific guidance | Should Have |
| GET | /api/v1/ai/risk-calibration | Current risk assessment | Should Have |
| POST | /api/v1/ai/feedback | User feedback on insights | Should Have |

# 1.5 Gherkin Specifications

Feature: Adaptive Intelligence Engine

@aie @patterns

Scenario: Pattern recognition from trade history

Given I have 50+ trades in the past 90 days

When AIE analyzes my trading history

Then it should identify at least 3 recurring patterns

And each pattern should have confidence > 65%

@aie @guidance

Scenario: Contextual entry guidance

Given I am viewing options chain for "NVDA"

And conditions match my profitable setups

When I request AI guidance

Then I should receive personalized guidance

And it should NOT include explicit price predictions

@aie @risk

Scenario: Portfolio heat warning

Given my portfolio has 70% options exposure

And my typical successful exposure is 40-50%

When I view my dashboard

Then I should see a risk calibration warning

And suggestion to reduce exposure

@aie @regime

Scenario: Market regime matching

Given current market volatility is elevated

And I historically perform well in high-vol environments

When I view AI insights

Then I should see "Conditions match your strengths"

# 1.6 Acceptance Criteria

- Pattern recognition with 65%+ confidence after 50 trades

- Insights delivered in < 2 seconds

- No explicit price or direction predictions

- User feedback loop improves relevance over time

- Personalization runs on-device where possible (privacy)

VERTICAL SLICE 2

Options Flow Intelligence

Real-time unusual options activity with AI interpretation and position impact analysis

# 2.1 Slice Overview

| Timebox | Phase 2: Months 5-8 (16 weeks) |
| --- | --- |
| Dependencies | VS-0 (Core), VS-7 (Portfolio for impact analysis) |
| Enables | VS-9 (Smart Alerts - flow-based triggers) |
| Team Size | 3-4 engineers (1 ML, 2 Backend, 1 Frontend) |

# 2.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| flow-ingestion | OPRA feed processing | Go, Kafka | Should Have |
| flow-classifier | Intent classification (hedge/directional) | Python, PyTorch | Should Have |
| flow-analytics | Aggregation, unusual detection | Python, ClickHouse | Should Have |

# 2.3 API Endpoints

| Method | Endpoint | Description | Priority |
| --- | --- | --- | --- |
| GET | /api/v1/flow/unusual | Get unusual flow | Should Have |
| GET | /api/v1/flow/{symbol} | Symbol-specific flow | Should Have |
| GET | /api/v1/flow/impact | Position impact analysis | Should Have |
| WS | /ws/flow | Real-time flow stream | Should Have |

# 2.4 Gherkin Specifications

Feature: Options Flow Intelligence

@flow @filtering

Scenario: Smart flow filtering for watchlist

Given I have "AAPL", "MSFT" on my watchlist

When unusual flow is detected across market

Then I should only see alerts for my watchlist

And flow below $500K premium should be filtered

@flow @classification

Scenario: AI classifies flow intent

Given a $2M call sweep on "TSLA"

When flow is processed by classification model

Then it should be classified as Directional/Hedge/Spread

And reasoning provided in plain English

@flow @impact

Scenario: Flow impact on my positions

Given I hold 10 AAPL $200 calls

When large put sweep detected on AAPL

Then I should receive position-specific alert

And see potential impact on my position

VERTICAL SLICE 3

Visual Strategy Builder

Drag-and-drop options strategy construction with real-time P&L visualization

# 3.1 Slice Overview

| Timebox | Phase 2: Months 6-8 (12 weeks) |
| --- | --- |
| Dependencies | VS-0 (Options chain data) |
| Enables | VS-6 (Backtester - strategy input) |
| Team Size | 3 engineers (2 Frontend, 1 Backend) |

# 3.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| strategy-service | Strategy validation, calculations | Python, NumPy | Should Have |
| pricing-engine | Options pricing, Greeks | Python, QuantLib | Should Have |

# 3.3 API Endpoints

| Method | Endpoint | Description | Priority |
| --- | --- | --- | --- |
| POST | /api/v1/strategies/validate | Validate strategy | Should Have |
| POST | /api/v1/strategies/price | Price strategy | Should Have |
| GET | /api/v1/strategies/templates | Get templates | Should Have |
| POST | /api/v1/strategies/optimize | AI optimization | Could Have |

# 3.4 Gherkin Specifications

Feature: Visual Strategy Builder

@strategy @construction

Scenario: Build iron condor visually

Given I am on strategy builder for "SPY"

When I select "Iron Condor" template

And I drag strikes to adjust width

Then P&L diagram should update in real-time

And max profit/loss and breakevens displayed

@strategy @greeks

Scenario: Greeks with explanations

Given I have built a butterfly spread

When I view the Greeks panel

Then I should see Delta, Gamma, Theta, Vega

And each has plain-English explanation

@strategy @mobile

Scenario: Gesture-based construction

When I pinch to widen an iron condor

Then the strike widths should adjust

And P&L should recalculate immediately

VERTICAL SLICE 4

Collective Intelligence Network

Social trading platform with anonymous + verified track record options

# 4.1 Slice Overview

| Timebox | Phase 2-3: Months 5-12 (rolling) |
| --- | --- |
| Dependencies | VS-0 (Core), VS-7 (Portfolio for verification) |
| Team Size | 3-4 engineers (2 Backend, 1-2 Frontend) |

# 4.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| community-service | Posts, threads, reactions | Node.js, PostgreSQL | Should Have |
| verification-service | Track record verification | Python, PostgreSQL | Should Have |
| moderation-service | AI content moderation | Python, OpenAI | Should Have |
| sentiment-service | Crowd sentiment aggregation | Python, Redis | Could Have |

# 4.3 Gherkin Specifications

Feature: Collective Intelligence Network

@community @identity

Scenario: Anonymous posting option

Given I am creating a thesis thread

When I toggle "Post Anonymously"

Then my username should be hidden

But moderation has access to identity

@community @verified

Scenario: Verified performance badge

Given my 90-day returns are in top 10%

When I post with verification enabled

Then "Top 10% Trader" badge displays

@community @sentiment

Scenario: Crowd sentiment for ticker

Given I am viewing "NVDA" page

Then I should see bullish/bearish %

And sentiment trend over 7 days

VERTICAL SLICE 5

GEX Visualizer

Gamma exposure visualization showing market maker positioning and volatility triggers

# 5.1 Slice Overview

| Timebox | Phase 3: Months 9-12 (16 weeks) |
| --- | --- |
| Dependencies | VS-0 (Options chain), VS-2 (Flow data optional) |
| Team Size | 2-3 engineers (1 Quant, 1 Backend, 1 Frontend) |

# 5.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| gex-service | Gamma exposure calculations | Python, NumPy, Redis | Could Have |
| gex-analytics | Flip levels, pin risk | Python, ClickHouse | Could Have |

# 5.3 Gherkin Specifications

Feature: GEX Visualizer

@gex @heatmap

Scenario: View GEX heatmap

Given I am a Pro subscriber

When I navigate to GEX for "SPY"

Then I should see color-coded strike heatmap

And positive gamma green, negative red

@gex @alerts

Scenario: Gamma flip level alert

Given I enabled GEX alerts for "QQQ"

When price approaches gamma flip level

Then I should receive proximity alert

VERTICAL SLICE 6

Time Machine Backtester

Historical strategy validation with realistic fills and scenario analysis

# 6.1 Slice Overview

| Timebox | Phase 3: Months 9-12 (16 weeks) |
| --- | --- |
| Dependencies | VS-0 (Core), VS-3 (Strategy Builder for input) |
| Team Size | 3 engineers (1 Quant, 2 Backend) |

# 6.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| backtest-engine | Strategy simulation | Python, NumPy, Pandas | Could Have |
| historical-data | 20+ years options data | Go, ClickHouse | Could Have |
| scenario-service | What-if analysis | Python | Could Have |

# 6.3 Gherkin Specifications

Feature: Time Machine Backtester

@backtest @replay

Scenario: Visual trade replay

Given I configured wheel strategy on "AAPL"

When I run backtest with visual replay

Then chart should animate through time

And entries/exits marked on chart

@backtest @attribution

Scenario: Performance attribution

Given backtest completed

When I view attribution report

Then breakdown by Delta, Theta, Vega

VERTICAL SLICE 8

Volatility Compass

Comprehensive IV analytics with actionable strategy suggestions

# 8.1 Slice Overview

| Timebox | Phase 3: Months 9-12 (16 weeks) |
| --- | --- |
| Dependencies | VS-0 (Options chain data) |
| Team Size | 2 engineers (1 Backend, 1 Frontend) |

# 8.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| volatility-service | IV rank, percentile, term structure | Python, NumPy, Redis | Should Have |
| skew-service | Put/call skew analysis | Python | Should Have |

# 8.3 Gherkin Specifications

Feature: Volatility Compass

@volatility @dashboard

Scenario: IV Rank watchlist view

Given I have a watchlist of 10 tickers

When I view IV dashboard

Then I should see IV Rank/Percentile for each

@volatility @suggestions

Scenario: Strategy suggestions

Given "TSLA" has IV Rank above 80%

When I view the ticker

Then I should see "Consider selling premium"

VERTICAL SLICE 9

Smart Alerts Ecosystem

AI-curated notifications that learn user behavior to maximize signal-to-noise

# 9.1 Slice Overview

| Timebox | Phase 4: Months 13-16 (16 weeks) |
| --- | --- |
| Dependencies | VS-0 (Alerts), VS-1 (AIE), VS-2 (Flow) |
| Team Size | 3 engineers (1 ML, 1 Backend, 1 Frontend) |

# 9.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| alert-ml | Behavioral learning, ranking | Python, PyTorch | Should Have |
| alert-orchestrator | Multi-condition triggers | Node.js, Redis | Should Have |
| digest-service | Alert bundling/summaries | Node.js | Should Have |

# 9.3 Gherkin Specifications

Feature: Smart Alerts Ecosystem

@alerts @learning

Scenario: Alert relevance learning

Given I received 100 alerts over 30 days

And acted on 20 of them

Then similar alerts should be prioritized

And ignored types deprioritized

@alerts @multi-condition

Scenario: Multi-condition triggers

Given alert: TSLA drop 3%, IV spike 10%, put flow

When all conditions met simultaneously

Then single consolidated alert delivered

@alerts @timing

Scenario: Contextual delivery timing

Given I typically check app 9-10 AM

When non-urgent alert generated at 3 AM

Then it should queue for 9 AM delivery

VERTICAL SLICE 10

Trading Journal AI

Automated trade journaling with AI pattern discovery and coaching insights

# 10.1 Slice Overview

| Timebox | Phase 4: Months 14-18 (20 weeks) |
| --- | --- |
| Dependencies | VS-0 (Core), VS-7 (Brokerage Sync), VS-1 (AIE) |
| Team Size | 3 engineers (1 ML, 1 Backend, 1 Frontend) |

# 10.2 Microservices

| Service | Responsibility | Stack | Priority |
| --- | --- | --- | --- |
| journal-service | Trade capture, annotations | Node.js, PostgreSQL | Should Have |
| journal-ml | Pattern discovery | Python, PyTorch | Should Have |
| coaching-service | Weekly reviews, insights | Python, OpenAI/Claude | Should Have |

# 10.3 Gherkin Specifications

Feature: Trading Journal AI

@journal @capture

Scenario: Automatic trade capture

Given I linked my Schwab account

When I execute a trade in Schwab

Then trade appears in journal within 5 min

And entry price, Greeks, context recorded

@journal @patterns

Scenario: AI pattern discovery

Given I have 100+ journal entries

When AI analyzes my patterns

Then identify tag-outcome correlations

And surface insights like:

| insight                                    |

| FOMO trades have 40% lower win rate        |

| You lose 70% within 2 days of earnings     |

@journal @review

Scenario: Weekly AI review

Given it is Sunday evening

And I made 5+ trades this week

Then I receive summary with:

| metric                |

| Total P&L             |

| Win rate              |

| Best/worst trades     |

| Improvement tips      |

# Appendix A: Cross-Slice NFRs

These NFRs apply across all slices and must be validated as each slice is delivered.

| NFR ID | Requirement | Applies To | Priority |
| --- | --- | --- | --- |
| NFR-001 | API response p95 < 200ms reads, < 500ms writes | All slices | Must Have |
| NFR-002 | Real-time data latency < 500ms | VS-0,2,7 | Must Have |
| NFR-003 | Scale to 500K concurrent users | All slices | Must Have |
| NFR-004 | 99.9% uptime during market hours | All slices | Must Have |
| NFR-005 | AES-256 at rest, TLS 1.3 in transit | All slices | Must Have |
| NFR-006 | JWT auth with 15-min access tokens, MFA for sensitive ops | VS-0,7 | Must Have |
| NFR-007 | RPO < 1 hour, RTO < 4 hours | All slices | Must Have |
| NFR-008 | App cold start < 3 seconds | Mobile | Must Have |
| NFR-009 | AI insights < 2 second response | VS-1,9,10 | Should Have |

# Appendix B: Slice Dependency Graph

Critical path: VS-0 → VS-7 → VS-1 → VS-9/VS-10

Legend: → = depends on, | = parallel development possible

Phase 1 (M1-4):  VS-0 ─────────────────┐

└─► VS-7 ──────┤

│

Phase 2 (M5-8):  VS-1 ◄───────────────┤

VS-2 ◄───────────────┤

VS-3 ◄───────────────┘

VS-4 (rolling) ──────►

Phase 3 (M9-12): VS-5 ◄─── VS-0

VS-6 ◄─── VS-3

VS-8 ◄─── VS-0

Phase 4 (M13-18): VS-9 ◄─── VS-1, VS-2

VS-10 ◄── VS-7, VS-1

— End of Document —